Comsats University Islamabad, Lahore Campus

Theory Assignment <4> – SPRING 2025

| Course Title | Software Testing | Course Code |  | CSE455 | Credit Hours |  |  | 3(2,1) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Instructor/s | Ms. Yella Mehroze | Program Name |  | BSSE |  |  |  |  |
| Semester | 8th | Batch | FA21 | Section | A | Date | June 16, 2025 |  |
| Time Allowed | 1 week | Maximum Marks |  |  |  |  |  |  |
| Student Name/s | Aoun-Haider, Talha-Shafique | Registration No. |  | FA21-BSE-133, FA21-BSE-152 |  |  |  |  |

Question Statement						     [CLO-4]; Bloom Taxonomy Level: <Analyzing>

Analyze your final year project and design the following reports

- Test Summary Report

- Defect Report

Table of Contents

Timber Trails Test Summary Report	3

Test Objects	3

What was Actually Tested	3

Dates	3

When the Tests were Performed	4

Summary	4

Types of Tests and Focus	5

1.	Unit Testing	5

2.	Integration Testing	5

3.	System Testing	5

4.	Acceptance Testing	5

Test Progress Statistics	5

Test Object Quality Statistics	6

Risk	6

Deviation from Plan	6

Forecast	6

Overall Assessment	6

Timber Trails Defect Summary Report	7

# Timber Trails Test Summary Report

## Test Objects

| Test object ID (TID) | Test Object Name |
| --- | --- |
| T_1 | Loading Game |
| T_2 | Navigating Main Menu |
| T_3 | Controlling Player |
| T_4 | Progressive Zones |
| T_5 | Collecting Items/Power-ups |
| T_6 | Avoiding Hurdles |
| T_7 | Accomplishing Objectives |
| T_8 | Combat System |
| T_9 | Inventory Management |
| T_10 | Challenge Mechanics |

## What was Actually Tested

System tested was performed by both team members while first checking major/core features specified in the requirement document. Integration of all the features was also tested in the game. At the end, game was played with end-user perspective to check for the lack of any major feature. Compatibility with platform was verified.

## Dates

| TID | Tested on |
| --- | --- |
| T_1 | 03/06/2025 |
| T_2 | 05/06/2025 |
| T_3 | 03/06/2025 |
| T_4 | 11/06/2025 |
| T_5 | 11/06/2025 |
| T_6 | 12/06/2025 |
| T_7 | 03/06/2025 |
| T_8 | 06/06/2025 |
| T_9 | 06/06/2025 |
| T_10 | 12/06/2025 |

## When the Tests were Performed

| TID | TCID | Tested at | Platform |
| --- | --- | --- | --- |
| T_1 | T1C_1 | 02:50 PM | Windows 10, 11 |
|  | T1C_2 | 03:23 PM |  |
|  | T1C_3 | 04:00 PM |  |
| T_2 | T2C_1 | 01:10 PM | Windows 10, 11 |
|  | T2C_2 | 12:00 PM |  |
| T_3 | T3C_1 | 01:45 PM | Windows 10, 11 |
|  | T3C_2 | 02:05 PM |  |
|  | T3C_3 | 02:55 PM |  |
| T_4 | T4C_1 | 01:05 PM | Windows 10, 11 |
|  | T4C_2 | 02:30 PM |  |
| T_5 | T5C_1 | 12:50 PM | Windows 10, 11 |
|  | T5C_2 | 01:50 PM |  |
|  | T5C_3 | 02:35 PM |  |
| T_6 | T6C_1 | 01:55 PM | Windows 10, 11 |
|  | T6C_2 | 02:45 PM |  |
|  | T6C_3 | 03:20 PM |  |
|  | T6C_4 | 04:08 PM |  |
| T_7 | T7C_1 | 02:50 PM | Windows 10, 11 |
|  | T7C_2 | 03:55 PM |  |
| T_8 | T8C_1 | 12:30 PM | Windows 10, 11 |
|  | T8C_2 | 01:20 PM |  |
|  | T8C_3 | 02:38 PM |  |
| T_9 | T9C_1 | 02:32 PM | Windows 10, 11 |
|  | T9C_2 | 03:10 PM |  |
| T_10 | T10C_1 | 04:50 PM | Windows 10, 11 |
|  | T10C_2 | 05:30 PM |  |

## Summary

Timber Trails consist of two zones where the game play is termed as survival, exploration, and fighting. So, each of the zones has unique difficulties, enemies, environment, and mission tasks depending on what level in the game we want to open. Pros: Only those items and several parts of the puzzles must be collected to proceed to the new zone and all of them must complete mini games which are also missions.

Testing is performed considering each level, feature. Looking at available time, most important features are test first and then the less important one.

## Types of Tests and Focus

## Unit Testing

Unit testing is the process of testing individual system units. Smallest components are tested individually. It can be performed using automated tools or using manual techniques as well.

- Loading Game Unit

- Main Menu Sub-Unit

- Mini Challenge Unit

- Power-up Collection Unit

- Gameplay Unit

## Integration Testing

Modules are combined and then tested to verify the compatibility of each individual component with other components. Modules are the units already tested in unit testing.

In this testing phase, we are going to test the logic or actions that player will be able to perform.

- Character Selection

- Audio Settings

- Avoiding Hurdles

- Combat System

- Inventory Management

## System Testing

System testing is part of black box testing in which the entire system is tested in search of any error. This test is performed to ensure proper working of the entire system according to the requirements. It tests functionality from an end-to-end perspective.

## Acceptance Testing

It is the verification of the system against documented requirements to ensure that no further alteration is required.

## Test Progress Statistics

| Planned | 26 tests |
| --- | --- |
| Run | 110 |
| Blocked | 5 |
| Automated Test coverage | 80% |
| Key blockers | 1. API downtime 2. Missing UI components |

## Test Object Quality Statistics

| New Defects | 15 |
| --- | --- |
| In Progress | 6 |
| Corrected | 7 |
| Comment(s) | Critical issues related to package compatibility with other zones similar packages are found and need immediate fix. |

## Risk

- If the first round of testing is not completed within 1 week, it could delay bug fixes and final testing. If this happens, UAT would be pushed back and eventual affect the launch date.

- If the members don’t have a basic understanding of the feature they are testing, testing could be delayed or not conducted properly.

- Testing should be paused immediately if either system experiences player movement impairment or any crash.

## Deviation from Plan

Project was aimed to implement three distinct zones but due to the different factors like game satisfaction and time period. After implementing two zones, we have decided to skip 3rd zone but just improve existing two zones with enhanced challenge mechanics.

## Forecast

Remaining 10 test cases to be executed in the next iteration. Continued regression testing and defect retesting planned.

## Overall Assessment

High confidence in the stability of the character customization menu and help option. Further confirmation is needed for last zone challenges.

# Timber Trails Defect Summary Report

- Loading Game Defect Report

| Classification |  |
| --- | --- |
| Status | Closed |
| Class | UI/UX |
| Priority | Low |
| Root Cause | N/A – No defect identified |
| Discovery | During functional test on 04/06/2025 |
| Problem description |  |
| Test steps | 1. Launch the game 2. Wait for the loading process to complete 3. Check for successful transition to main menu |
| Expected behavior | The system should display a loading screen with a visible progress indicator and then automatically transition to the main menu. |
| Actual behavior | All expected behaviors were observed correctly. No defect found in loading flow. |
| History |  |
| Measures taken | Test case executed. No issue observed. |
| Comments | Consider enhancing the loading screen with animations. |
| Miscellaneous | Test Case ID: 01 ¦ Subsystem: User Design |
| Approval | Approved by: Muhammad Talha Shafique |

- Combat System Defect Report

| Classification |  |
| --- | --- |
| Status | Open |
| Class | I/O |
| Priority | High |
| Root Cause | Code assumed WASD input instead of navigation keys. |
| Discovery | During functional test on 05/06/2025 |
| Problem description |  |
| Test steps | 1. The player engages in combat with an enemy using melee or ranged attacks. 2. The player uses defensive action such as dodging or blocking. 3. The enemy retaliates. 4. The player defeats the enemy. 5. The player’s health reaches zero during combat. |
| Expected behavior | The enemy takes damage, and the health indicator for the enemy decreases. |
| Actual behavior | Health of enemy is changed inconsistently. |
| History |  |
| Measures taken | Test case executed. Enemy health issues observed. |
| Comments | Consider enhancing the enemy controls. |
| Miscellaneous | Test Case ID: 02 ¦ Subsystem: Player Controls |
| Approval | Approved by: Aoun Haider |

- Accomplishing Objectives Defect Report

| Classification |  |
| --- | --- |
| Status | Closed |
| Class | Environmental |
| Priority | Medium |
| Root Cause | N/A – No defect identified |
| Discovery | During functional test on 08/06/2025 |
| Problem description |  |
| Test steps | 1. The player performs actions required for each objective (e.g., collecting items, defeating enemies). 2. The player completes all mandatory objectives. 3. The player fails to complete an objective within the zone's constraints (e.g., time limit). |
| Expected behavior | The system displays a message or animation indicating objective completion and progress to the next zone. |
| Actual behavior | A pop-up is displayed indicating completed challenge. |
| History |  |
| Measures taken | Test case executed. No issue found. |
| Comments | N/A |
| Miscellaneous | Test Case ID: 03 ¦ Subsystem: Player Controls |
| Approval | Approved by: Aoun Haider |

- Avoiding Hurdles Defect Report

| Classification |  |
| --- | --- |
| Status | Closed |
| Class | Zone-Specific |
| Priority | Low |
| Root Cause | N/A – No defect identified |
| Discovery | During functional test on 11/06/2025 |
| Problem description |  |
| Test steps | 1. The player approaches a hurdle. 2. The player attempts to jump or dodge to avoid the hurdle. 3. The player avoids the hurdle. 4. The player collides with the hurdle. |
| Expected behavior | The system continues gameplay without reducing health or speed and displays an animation confirming successful avoidance. |
| Actual behavior | Health is not changed. |
| History |  |
| Measures taken | Test case executed. No issue found. |
| Comments | More engaging hurdles are required to add based on the zone. |
| Miscellaneous | Test Case ID: 04 ¦ Subsystem: Environmental |
| Approval | Approved by: Muhammad Talha Shafique |

- Collecting Items/Power-ups Defect Report

| Classification |  |
| --- | --- |
| Status | Closed |
| Class | UI/UX |
| Priority | Low |
| Root Cause | N/A – No defect identified |
| Discovery | During functional test on 05/06/2025 |
| Problem description |  |
| Test steps | 1. Player approaches and collects an item/power-up in the mini-challenge. 2. Player checks inventory after collection. 3. The player uses a power-up. |
| Expected behavior | The system displays a countdown timer and applies the effect. |
| Actual behavior | Effect is clearly visible with a pop-up for entering the challenge. |
| History |  |
| Measures taken | Test case executed. No issue found. |
| Comments | N/A |
| Miscellaneous | Test Case ID: 05 ¦ Subsystem: UI Controller |
| Approval | Approved by: Muhammad Talha Shafique |

- Progressive Zones Defect Report

| Classification |  |
| --- | --- |
| Status | Closed |
| Class | Environmental |
| Priority | Medium |
| Root Cause | N/A – No defect identified |
| Discovery | During functional test on 03/06/2025 |
| Problem description |  |
| Test steps | 1. Players complete the current zone objectives. 2. Player proceeds to the new zone. 3. Player encounters zone-specific challenges and enemies. |
| Expected behavior | The system displays a transitional animation to indicate zone completion. |
| Actual behavior | A pop-up is displayed indicating zone completion. |
| History |  |
| Measures taken | Test case executed. No issue found. |
| Comments | Animation or some visual effect is appropriate to enhance game interaction. |
| Miscellaneous | Test Case ID: 06 ¦ Subsystem: Environmental |
| Approval | Approved by: Aoun Haider |

- Controlling Player Defect Report

| Classification |  |
| --- | --- |
| Status | Closed |
| Class | Environmental/Exploratory |
| Priority | High |
| Root Cause | N/A – No defect identified |
| Discovery | During functional test on 06/06/2025 |
| Problem description |  |
| Test steps | 1. The player presses directional keys to move the character. 2. The player presses the jump key. 3. A player interacts with an object (e.g., opens a door). 4. When player moves. 5. The player was stuck, so repositioned. |
| Expected behavior | The character moves left, right, forward, or backward accordingly. |
| Actual behavior | Character is moved consistently against corresponding key. |
| History |  |
| Measures taken | Test case executed. No issue found. |
| Comments | N/A |
| Miscellaneous | Test Case ID: 07 ¦ Subsystem: Exploratory |
| Approval | Approved by: Aoun Haider |

- Navigating Main Menu Defect Report

| Classification |  |
| --- | --- |
| Status | Closed |
| Class | UI/UX |
| Priority | Medium |
| Root Cause | N/A – No defect identified |
| Discovery | During functional test on 01/06/2025 |
| Problem description |  |
| Test steps | 1. Player navigates to the "Play Game" option using the input device. 2. Player selects the "Settings" option. 3. The player navigates and selects the "Help" option. 4. Player chooses the "Exit" option. |
| Expected behavior | The system highlights the "Play Game" option and starts the game. |
| Actual behavior | 'Play Game' button is clearly visible and intractable. |
| History |  |
| Measures taken | Test case executed. No issue found. |
| Comments | Help demo video needed to more intuitive. |
| Miscellaneous | Test Case ID: 08 ¦ Subsystem: UI/UX |
| Approval | Approved by: Aoun Haider |

- Challenge Mechanics Defect Report

| Classification |  |
| --- | --- |
| Status | Closed |
| Class | Exploratory |
| Priority | High |
| Root Cause | N/A – No defect identified |
| Discovery | During functional test on 12/06/2025 |
| Problem description |  |
| Test steps | 1. The player encounters a challenge, such as a puzzle or trap. 2. The player engages with the challenge by interacting with it (e.g., solving a puzzle or avoiding a trap). 3. The player completes the challenge successfully. 4. The player fails to complete the challenge (e.g., time runs out or incorrect actions). |
| Expected behavior | The system displays a failure message, deducts health or resources as a penalty, and allows the player to retry if applicable. |
| Actual behavior | A pop-up message is displayed asking for retry to return back. |
| History |  |
| Measures taken | Test case executed. No issue found. |
| Comments | Arrangement of challenges is not semantically appropriate and requires proper rearrangement. |
| Miscellaneous | Test Case ID: 09 ¦ Subsystem: Exploratory |
| Approval | Approved by: Muhammad Talha Shafique |

- Inventory Management Defect Report

| Classification |  |
| --- | --- |
| Status | Closed |
| Class | UI/UX |
| Priority | Low |
| Root Cause | N/A – No defect identified |
| Discovery | During functional test on 05/06/2025 |
| Problem description |  |
| Test steps | 1. The player opens the Progress icon. |
| Expected behavior | The system displays a failure message, deducts health or resources as a penalty, and allows the player to retry if applicable. |
| Actual behavior | Entire zone progress is clearly visible in the triggered pop-up menu. |
| History |  |
| Measures taken | Test case executed. No issue found. |
| Comments | N/A |
| Miscellaneous | Test Case ID: 10 ¦ Subsystem: UI/UX |
| Approval | Approved by: Aoun Haider |