## Slide 1: CSE291- Introduction to Software Engineering (FALL 2022)
Lecture 4
Software Process and Process Models

## Slide 2: Objectives
Evolutionary Models
  Exploratory
  Prototyping
Component Based Software Engineering
Iterative Models
  Incremental Model
  Spiral Model

## Slide 3: Evolutionary Models
Evolutionary Development:
Includes the activities of specification, development and validation
Initial system is developed from abstract specification
Then refined with customer input to produce a system that satisfies the customer’ s needs.
Two types of evolutionary development
Exploratory
Prototyping

## Slide 4: Evolutionary Models
Exploratory Model
Objective of the process is to work with customers to explore their requirements and deliver a final system.
The development starts with the parts of the system that are understood.
The system evolves by adding new features proposed by customer.
This model works best in situations where few, or none, of the system or product requirements are known in detail.

## Slide 5: Exploratory Models
Outline Description
Initial Version
Final
Version
Intermediate Version
Specification
Development
Validation

## Slide 6: Exploratory Model
Problems:
    Lack of process visibility
    Systems are often poorly structured
Applicability:
    For small or medium-size interactive systems
    For parts of large systems (e.g. the user interface)

## Slide 7: Evolutionary Models
Prototyping Model
When a customer defines a set of general objectives for a software but does not identify detailed I/O or processing requirements.
A prototype is built to understand the requirements.
By using this prototype, the client can get an “actual feel” of the system
The interactions with prototype can enable the client to better understand the requirements of the desired system
Prototyping is an attractive idea for complicated and large systems.

## Slide 8: Evolutionary Models
Prototyping Model
Consists of 4 iterating phases:
  Requirements gathering.
  Design and build prototype.
  Evaluate prototype with customer.
  Refine requirements.

## Slide 9: Prototype Model
1 / 4
Listen to Customer
2
Build / Revise prototypes
3
Customer Test-Drives prototypes
1. Requirements gathering.
2. Design and build SW prototype.
3. Evaluate prototype with customer.
4. Refine requirements.

## Slide 10: Prototyping
Requirements
Engineer
Product
Quick
Design
Build
Prototype
Evaluate
Prototype
Refine
Prototype
Changes?
Yes
No
(Pressman, 1996)

## Slide 11: Prototype Model
Advantages:
Users are actively involved in the development
Users get a better understanding of the system being developed.
Errors can be detected much earlier.
Quicker user feedback is available leading to better solutions.
Disadvantages:
Practically, this methodology may increase the complexity of the system as scope of the system may expand beyond original plans.

## Slide 12: Prototype Model
Applicability:
Prototype model should be used when the desired system needs to have a lot of interaction with the end users.
Typically, online systems, web interfaces have a very high amount of interaction with end users, are best suited for Prototype model.

## Slide 13: Component-based Software Engineering
Based on systematic reuse where systems are integrated from existing components.
People working on the project  Know of design or code (similar to that required) Modify them as needed  incorporate them into their system
Process stages
Component analysis
Requirements modification
System design with reuse
Development and integration
This approach is becoming increasingly used

## Slide 14: The CBD/CBSE is the Solution…
Systems should be assembled from existing components

## Slide 15: Why Components!!!
Following other engineering disciplines (civil and electrical), software engineering is looking to develop
  A catalogue of software building blocks

## Slide 16: Component-based Software Engineering

## Slide 17: Component-based Software Engineering
Component analysis
  Given the requirement specification
  Search is made for components
  Usually there is no exact match.
Requirement Modification
  Requirements are analysed—using information of discovered components
  If modifications are impossible— component analysis activity may be re-entered to search for alternate solution
System Design with Reuse
  Frame work of system is designed or an existing frame work is reused.
Development and integration Software
  Existing software /modified and newly developed components are integrated.

## Slide 18: Component-based Software Engineering
Advantages
  Reduce the amount of software to be developed
  Reducing cost and risk
  Faster delivery of software
Disadvantages
  Requirement changes—may lead to a system that does not meet the real needs of users
  Control over the system evolution is lost

## Slide 19: Process Iteration
Two (related) process models
  Incremental delivery
  Spiral development

## Slide 20: Incremental Approach
“The software specification, design and implementation are broken down into a series of increments that are each developed in turn”
System development is decomposed into increments and each delivers a proportion of the system.
Increments are developed based on their requirement priorities.

## Slide 21: Incremental Development

## Slide 23: Incremental Delivery(Steps)
Customer identify—services provided by the system
Then identify which of the services are most important and which are least important
No of delivery increments are then identified with sub-set of the system functionality
Highest priority services delivered first
Requirements for the first increment are defined in detail
First Increment is developed and delivered ..customer can put into service.(Benefit for customer?)
During development ….further requirements analysis for later increments can take place

## Slide 24: Incremental Model
Advantages:
Customer value can be delivered with each increment so system functionality is available earlier.
Early increments act as a prototype to help elicit requirements for later increments.
Lower risk of overall project failure.
The highest priority system services tend to receive the most testing.
Disadvantages:
Can be difficult to map the customer’s requirements onto increments of the right size.
Hard to identify common functions.

## Slide 25: Spiral Model
The software process is represented as spiral, rather than a sequence of activities with some backtracking from one activity to another.
Each loop in spiral represents a phase of the software process
Innermost loop might be concerned with system feasibility
Next loop with requirements definition…next with system designed and so on.

## Slide 26: Spiral Model of the Software Process

## Slide 27: Spiral Model

## Slide 28: Spiral Model
Simplified form
  Waterfall model plus risk analysis
Precede each phase by
  Alternatives (build, reuse, buy, sub-contract)
  Risk analysis (lack of experience, new technology, tight schedules)
Follow each phase by
  Evaluation
  Planning of next phase

## Slide 29: Spiral Model Sectors
Each loop in spiral is split into four sectors
Objective setting
  Specific objectives for that phase of the project are identified
  Identify Constraints  on process & product.
  Detail management plan is drawn up
  Identify Project risks
  Alternative strategies on these risks ...may be planned

## Slide 30: Spiral Model Sectors
Risk assessment and reduction
    For every identified risk  Detailed analysis is carried out
    Steps are taken to reduce the risk
  E.g.
  Risk :
  Requirements are inappropriate
  Solution / Strategy
  A prototype system may be developed
* Risks are
    poorly understood requirements
    poorly understood architecture
    performance problems
    important missing features

## Slide 31: Spiral Model Sectors
Development and validation
  A development model for the system is chosen which can be any of the generic models
  For example, if user interface risks are dominant, an appropriate model may be “Evolutionary Prototyping”.
  Selection of model will depend on your risk analysis.
Planning
  The project is reviewed
  Decision made whether to continue with a further loop of the spiral
  If decided to continue, the next phase of the spiral is planned

## Slide 32: Spiral Model(Example)
The evolution of Microsoft Operating System, Compilers and other operating systems.
For Large Scale projects

## Slide 33: Chapter Reading
Chapter 2: Software Processes
Software Engineering by Ian Sommerville