## Slide 1: Software Project Management

## Slide 2: What is it?
Project management involves the planning, monitoring, and control of the people, process, and events that occur as software evolves from a preliminary concept to full operational deployment.

## Slide 3: Who does it?
Scope of management activities varies among people involved in a software project.
A software engineer manages day-to-day activities, planning, monitoring, and controlling technical tasks.
Project managers plan, monitor, and control the work of a team of software engineers.
Senior managers coordinate the interface between the business and software professionals.

## Slide 4: Why is it important?
Building computer software is a complex process
- many people working over a relatively long time. That’s why software projects need to be managed.
What is the work product?
A project plan is produced as management activities commence.
  The plan defines the process and tasks to be conducted.
  The people who will do the work, and the mechanisms for assessing risks, controlling change, and evaluating quality.

## Slide 5: The Management Spectrum
Effective software project management focuses on the four P’s:
people, product, process, and project.
  People — the most important element of a successful project.
  Product — the software to be built.
  Process — the set of framework activities and software engineering tasks to get the job done.
  Project — all work required to make the product a reality.

## Slide 6: Stakeholders are people too
Senior managers who define the business issues that often have significant influence on the project.
Project (technical) managers who must plan, motivate, organize, and control the practitioners who do software work.
Practitioners who deliver the technical skills that are necessary to engineer a product or application.
Customers who specify the requirements for the software to be engineered and other stakeholders who have a peripheral interest in the outcome.
End-users who interact with the software once it is released for production use.
Your job is to organize and bring value from these people
Notes: You are the team leader

## Slide 7: Team Leaders
Project management is a people-intensive activity. Jerry Weinberg [Wei86] suggests an MOI model of leadership:
The MOI Model
  Motivation. The ability to encourage (by “push or pull”) technical people to produce to their best ability.
  Organization. The ability to mold existing processes (or invent new ones) that will enable the initial concept to be translated into a final product.
  Ideas or innovation. The ability to encourage people to create and feel creative even when they must work within bounds established for a particular software product or application.

## Slide 8: Job as a manager
Make sure these happen
  Formal risk management
  Cost and schedule estimation
  Metrics-based project management
    Tracking – amount of work done, costs, work remaining, etc.…
  Defect tracking against quality targets.
  People aware project management.

## Slide 9: Project Planning
Project planning involves breaking down the work into parts and assign these to project team members.
Anticipate problems that might arise and prepare tentative solutions to those problems.
The project plan, which is created at the start of a project, is used to communicate how the work will be done to the project team and customers, and to help assess progress on the project.

## Slide 10: Project Planning - Stages
At the proposal stage - bidding for a contract to develop or provide a software system.
  A major principle of project planning is to plan an outline first and then in more detail as the time to carry out an activity approaches.
During the project startup phase, when you have to plan who will work on the project, how the project will be broken down into increments, how resources will be allocated across your company, etc.
Periodically throughout the project - modify plan in the light of experience gained and information from monitoring the progress of the work.

## Slide 11: Project Plan
A project plan, also known as the project management plan, is the document that describes how the project will be executed, monitored, and controlled, and closed.
This outlines the objectives and scope of the project and serves as an official point of reference for the project team, larger company, and stakeholders.

## Slide 12: Project Planning Process
Step 0 : Select project
Step 1 : Identify project scope and objectives
Step 2 : Identify project infrastructure
Step 3 : Analyze project characteristics
Step 4 : Identify project products and activities
Step 5: Estimate effort for each activity
Step 6 : Identify activity risks
Step 7 : Allocate resources
Step 8: Review Plan
Step 9 & 10 : Execute plan / lower level of planning

## Slide 14: Step 0 : Select Project
  It is outside the main project planning process
  While a feasibility study might suggest the project is worthwhile
Notes:   Now what is feasibility Study?
  The feasibility study is an evaluation and analysis of the potential of a proposed project. It is based on extensive investigation and research to support the process of decision making.

## Slide 15: Step 0 : Cont.…
Technology –
Is the project technically feasible?
Finance –
Is it financially feasible?
Can development be completed at a cost that the software organization, its client, or the market can afford?
Time – Will the project's time-to-market beat the competition?
Resources – Does the software organization have the resources needed to succeed in doing the project?
Software Feasibility Dimensions
Notes: State of the art means according to latest trends
Can defects be reduced to a level matching the application's needs? Means can we ensure quality to meet the acceptance requirements of the project?
Can development be completed at a cost that the software organization, its client, or the market can afford? Means there must be a cost efficient solution for all the stakeholders.
Will the project's time-to-market beat the competition? It is noteworthy that when the product is introduced in the market, is it comparable or can compete the competitors? If any competitor has already launched the product with more features and better performance than you will have to introduce some unique features to make its worth.
Does the software organization have the resources needed to succeed in doing the project? There must be resources with required skill set for the product to be completed on time and having acceptable level of quality.

## Slide 16: Step 1: Identify Project Scope and Objectives
Project scope tells you what are we going to do (and not do)?
Get the objectives of a project
  Break down the big picture objectives of your project into individual goals and tasks.
  Prioritize tasks according to importance and dependencies.
Establish a project authority
            ‘Who is the boss?’ Identify the authority of the project.
Notes: Performance measurement-> Checking Mean time of failure
Predictive measurement-> Predicting where there are chances of errors in the code
The purpose is to know if we have succeeded or not?

## Slide 17: Step 1: Cont..
Stakeholders Analysis
            Identify all stakeholders in the project and their interests.
            The stakeholders who are all having interest in project include:
        Within the team
        Not in project team but with in organization.
        External stakeholders
Change objectives based on stakeholder analysis.
Establish method of communication with all parties
            We should satisfy the customer requirements.
            Decide how do we keep in contact with customer.

## Slide 18: Step 2: Establish project infrastructure
Identify installation standards and procedures
    Identify the following software going to be used in the project
    Front End Software
    Back End Software
Identify project team organization
    Organizational Structure
    Team Management
Notes: Step 2.2-> What are the software installation requirements? On which operating systems the project will work best and which supporting software are required for the proper functioning of the project.
Step 2.3-> We have already discussed organizational structures in some previous lecture. Here we identify what is organizational structure and how team can be organized according to that organizational structure.

## Slide 19: Step 3:Analyze project characteristics
Distinguish project as objective driven or product driven
  Product - A project will be to create a product.
  The details of the product is provided by the client.
  Objective - A project is to meet an objective.
  The Client may have a problem and asks a specialist to recommend solutions.
  Analyze other project characteristics (Including quality based)
          What are the problems going to solve?
          What is different about this project?
Notes: Product- A client tells all the requirements of the project in case of product based development.
Objective- In objective based development client only tells the problems that he faces in the business flow. The specialist will recommend a solution based on the problems reported by the client. Then the Project team will start working on the requirements specifications.

## Slide 20: Step 3: Cont..
Identify high level of project risks
  What could go wrong
  What can we do to stop it?
Take user requirement concerning implementation
  Conform with the user requirement
Select development methodology and life cycle approach
  Step by step process ,what are the methods going to follow in the project (Whether Waterfall, Prototype or Incremental Model will be followed).
Review overall resource estimation
  After risk identification, re-estimate effort & resources of project

## Slide 21: Step 4 : Identify Project Products and Activities
Identify and describe project products
Deliverable: Product handed over to user
                In this step identify each and every phase
                Identify what the project going to deliver
                Each and every stage considered as a product
    Different types of products that we need to create include:
        Project Specification
        Module Specification
        System Product
Notes: Products are the result of an activity.
Product can be:
Physical things (Installed PC)
A Document (Requirements Document)
A person (A trained user)
A new version of an old product (Updated Software)
Product Hierarchy: The products will form a hierarchy. The main products will have sets of component products, which in turn might have sub-component products and so on. These relationships can be documented in a Product Breakdown Structure (PBS).
Project Specification: Means the overall specifications of the project.
Module Specification: Includes detailed specifications of a particular module.
System Product: Is the over all System Architecture
Management Product: Means planning documents.

## Slide 22: Step 4: Cont..
Produce ideal activity network
    Identify the activities needed to create each product
    Several activities may be required to create a single module
    After completion, individual module combine with all the modules.
Modify ideal to take stages and checkpoints
    Check points to check the progress of the project.
    Project divided into number of product check points to identify that each and every stage we do correctly or not.

## Slide 23: Step 5: Estimate effort for each activity
Carry out estimation
        Staff effort
        How much work is needed to complete the project
        Product elapse time
        How much time taken to complete the project
        Non-staff resources
        Designing tools
        Software need

## Slide 24: Step 6: Identify activity risks
Identify and quantify activity based risks
  Identify risk for each activity
  Particularly during the design phase identify the risk
  Identify damage if occurs (measured in terms of time or money loss)
  Identify possibilities of mistakes
Plan risk reduction and take measures where appropriate
        Review plan and do some steps to stop risk occurring
Notes: Identify what could go wrong with this activity?

## Slide 25: Step 7 : Allocate resources
Identify and allocate resources
  Identify the type of staff needed for each activity
  Staff availability are identified
Notes: ‘When will the resources be available?’
Eg, Staff not being available until a later date.
Staff may be engaged in non project activities.

## Slide 26: Step 8 : Review Plan
Review quality aspects of the project plan
  To ensure each activity is completed with a quality product
  Each activity should have “exit requirements”.
  Check quality of phase before going to next stage

## Slide 27: Step 9 & 10 :Execute plan / lower level of planning
  Detail has to wait as more information becomes available
  Especially if you are using an iterative development approach
  Maintain provisional plans for more important later tasks
  Planning in great detail too soon could be a waste of time