## Slide 1: Project Procurement Management

## Slide 2: Project Procurement Management
It covers all aspects of obtaining the necessary goods and services for a project. It includes
  Developing procurement strategies
  Issuing tenders and requests for proposals (RFPs)
  Selecting suppliers.
  Contract negotiations and management, as well as supplier quality assurance.
Project procurement management includes three primary processes. These are:
  Plan procurements
  Conduct procurements
  Control procurements

## Slide 3: 1 Plan Procurement Management
The first step in successful project procurement management is making a plan.
Plan Procurement Management is the process of documenting project procurement decisions, specifying the approach, and identifying potential sellers.
This includes planning for the following:
What are all the materials and services you will require for the project?
What can be provided by your company, and what should you purchase elsewhere? This is called the make vs. buy decision.
What are your contract requirements for outside purchases?

## Slide 4: 1 Plan Procurement Management
Do you want a fixed-price contract or cost-reimbursable?
What about legal terms and conditions that must be met?
Do you have a preferred supplier?
Defining roles and responsibilities related to procurement should be done early in the Plan Procurement Management process. These responsibilities should be documented in the procurement management plan.
Typical steps might be:
Prepare the procurement statement of work (SOW), Prepare a high-level cost estimate to determine the budget, Advertise the opportunity, Identify a short list of qualified sellers, Prepare bid documents, Prepare and submit proposals by the seller, Conduct a technical evaluation of the proposals including quality and Finalize negotiations and sign the contract between the buyer and the seller.

## Slide 5: 1 Plan Procurement Management
A contract is a mutually binding agreement that obligates the seller to provide the specified products or services and obligates the buyer to pay for them.
Fixed-price contracts. This category of contracts involves setting a fixed total price for a defined product, service, or result to be provided. These contracts should be used when the requirements are well-defined and no significant changes to the scope are expected.
Cost-reimbursement contracts are contracts where the contractor is reimbursed for the actual costs incurred in performing the work, plus a fee or profit. This type should be used if the scope of work is expected to change significantly during the execution of the contract.
Time & Material Contract: Hybrid. Used for Staff augmentation or acquisition of experts, and any outside support when a precise statement of work cannot be quickly prescribed.

## Slide 6: Contract Statement of Work(SOW)
A Statement of Work, often known as an SOW, is a business agreement that outlines deliverables and project goals.
It’s created to keep everyone on the same page about deadlines, scope of work, and project expectations.
A good SOW functions as both a contract agreement(if it is part of a contract) and a project management tool.
For example, if your company is hiring a freelance writer to create blog posts for your website, you might include an SOW with their contract to communicate expectations for a project’s workflow, deadlines, and payment details.

## Slide 7: Statement of Work(SOW)
key components that most SOWs have in common.
  Introduction
  Objectives
  Scope of Work
  Deliverables & Timeline
  Payment Terms & Schedule
  Project Resources
  Project Risks
  Terms & Conditions/Special Requirements
  Authorization

## Slide 8: Statement of Work (SOW) Template

## Slide 9: Request For Proposal(RFP)
A Request for Proposal in Procurement is a document used to obtain proposals from eligible suppliers and vendors for a particular project or business.
The following is the information included in a Request for Proposal in the procurement document:
Information about the project and the purpose of procurement.
Objectives, Requirements, and deadlines.
Technical Specifications needed for the project
Criteria to be followed for evaluation
Instructions regarding the submission of the proposal by the suppliers
The terms and conditions of the organization
Contact information of the procurement officer.

## Slide 10: 2 Conduct Procurements
This is the execution phase of project procurement management. It’s when the RFPs are released, bids are gathered, and selections are made.
Any vendor negotiations will occur during this phase, and then the agreed-upon contracts are signed.
Outputs:
1 Selected Sellers
2 Agreements

## Slide 11: Selecting Sellers
Also called source selection.
Involves:
  Evaluating proposals or bids from sellers.
  Choosing the best one.
  Negotiating the contract.
  Awarding the contract.

## Slide 12: 3 Control Procurements
Control Procurements is the process of managing procurement relationships; monitoring contract performance, making changes and corrections as appropriate; and closing out contracts.
Output
Closed Procurements
Involves completing and settling contracts and resolving any open items
The project team should:
Determine if all the work was completed correctly
Updated records to reflect final results
Archive information for future use
The contract itself should include the requirements for the final acceptance and closure.

## Slide 13: Conclusion
Project procurement management involves acquiring goods and services for a project from outside the performing organization.
Processes include:
  Planning purchases and acquisitions
  Planning contracting
  Requesting seller responses
  Selecting sellers
  Administering contracts
  Closing contracts

## Slide 14: Reading Assignment
Chapter 12: Project Procurement Management by PMBOK-Guide-5th-Edition-PMI
(Book, Lecture Slides and recorded lecture is already uploaded on resource link.)