Understanding Communication and Stakeholder Management Knowledge Areas.(Reading Time : 25 minutes)

Before diving into the case study, let's briefly understand the Project Communication Management and Stakeholder Management knowledge areas. The two knowledge areas are closely related.

1. Project Communication Management

This knowledge area ensures that project information is effectively generated, distributed, and understood by stakeholders. It has three key processes:

- Planning Communications Management: Identifies the communication needs of stakeholders and creates a Communication Management Plan.

- Managing Communications: Involves executing the communication plan to deliver the right information to the right people.

- Monitoring Communications: Ensures communication strategies remain effective and adjusts them as necessary.

Communication Management Plan

This is the primary output of the Planning Communications Management process. It answers:

- What information will be communicated? (e.g., progress reports, risk updates)

- Who will receive the information? (e.g., administrators, users, regulators)

- How and when will the information be delivered? (e.g., emails, meetings, reports)

2. Project Stakeholder Management

This knowledge area focuses on identifying stakeholders, analyzing their influence, and engaging them effectively throughout the project lifecycle. It also involves building and maintaining strong relationships with stakeholders (people, groups, or organizations that could impact or be impacted by the project)

The Project Stakeholder Management knowledge area consists of four processes:

- Identify Stakeholders To identify all stakeholders, analyze their impact or influence, and document relevant information in the Stakeholder Register.

- Plan Stakeholder Engagement To develop strategies to effectively engage stakeholders based on their needs, expectations, and potential influence.

- Manage Stakeholder Engagement: To actively engage stakeholders by communicating and collaborating with them to meet project objectives.

- Monitor Stakeholder Engagement: To monitor relationships and engagement strategies, ensuring they remain effective and adjusting as needed.

These processes help ensure that stakeholder needs and expectations are addressed throughout the project lifecycle.

Stakeholder Register

The Stakeholder Register captures key information about stakeholders, such as:

- Name and Role: Who they are and what role they play in the project.

- Power/Interest Level: Their influence on the project and their interest in it.

- Engagement Strategy: How to manage and engage with them (e.g., involve, monitor).

Types of Stakeholders

1. Internal Stakeholders

Internal stakeholders are within the organization. The project directly impacts them as they serve and are employed by the organization managing it. Internal stakeholders can include employees, owners, and the board of directors, project managers, investors, and more.

2. External stakeholders

External stakeholders are outside of the organization and are indirectly impacted by the project. These people can be suppliers, customers, creditors, clients, intermediaries, competitors, society, government, and more.

Power/Interest Grid

This tool categorizes stakeholders based on their level of power and interest in the project:

- High Power, High Interest: Actively involved in decision-making.

- High Power, Low Interest: Keep satisfied.

- Low Power, High Interest: Keep informed.

- Low Power, Low Interest: Monitor.

Case Study: Developing a Smart Healthcare Management System

Scenario:
TechHealth Solutions, a software development company, is tasked with creating a Smart Healthcare Management System (SHMS) for a hospital network. The system will manage patient records, appointments, and inventory, integrating advanced analytics while adhering to healthcare regulations.

The project involves the following stakeholders:

- Hospital Administrators: Fund the project and set requirements.

- Doctors and Nurses: Primary users who will operate the system daily.

- IT Staff: Implement and maintain the system.

- Regulatory Authorities: Ensure legal compliance.

- Patients: Indirect beneficiaries of the improved system.

Challenges:

- Balancing diverse stakeholder needs.

- Ensuring timely and effective communication.

- Adapting the system based on user feedback.

Student Tasks

- Identify Stakeholders:

  - Categorize the stakeholders into key stakeholders, primary users, external stakeholders, and influencers.

- Prepare a Stakeholder Register:

  - Add the name, role, power, interest, and engagement strategy for each stakeholder.

  - Use the Power/Interest Grid to classify stakeholders.

- Apply Communication Management Processes:

  - Planning Communications Management: Develop a Communication Management Plan.

    - What information will you share with doctors? With regulatory authorities?

    - How often will hospital administrators receive updates?

  - Managing Communications: Implement the plan. Define communication methods for resolving issues or sharing updates.

  - Monitoring Communications: Describe how to evaluate whether the communication strategy is effective.

Example: Suppose the doctors raise concerns about system complexity. How would you address their feedback and adjust the communication plan?

Provide Solution (20 minutes)

Case Study: Developing a Smart Healthcare Management System

1. Identifying Stakeholders

| Stakeholder | Role | Category | Interest/Concerns |
| --- | --- | --- | --- |
| Hospital Administrators |  |  |  |
| Doctors and Nurses |  |  |  |
| IT Staff |  |  |  |
| Regulatory Authorities |  |  |  |
| Patients |  |  |  |

2. Stakeholder Register and Power/Interest Grid

Stakeholder Register

| Stakeholder | Role | Power | Interest | Engagement Strategy |
| --- | --- | --- | --- | --- |
| Hospital Administrators |  |  |  |  |
| Doctors and Nurses |  |  |  |  |
| IT Staff |  |  |  |  |
| Regulatory Authorities |  |  |  |  |
| Patients |  |  |  |  |

Power/Interest Grid

| Quadrant | Stakeholders | Strategy |
| --- | --- | --- |
| High Power, High Interest |  |  |
| High Power, Low Interest |  |  |
| Low Power, High Interest |  |  |
| Low Power, Low Interest |  |  |

3. Applying Communication Management Processes

(a) Planning Communications Management

The Communication Management Plan was developed based on stakeholder needs:

| Stakeholder | Information to Communicate | Frequency | Method/Format |
| --- | --- | --- | --- |
| Hospital Administrators |  |  |  |
| Doctors and Nurses |  |  |  |
| IT Staff |  |  |  |
| Regulatory Authorities |  |  |  |
| Patients |  |  |  |

(b) Managing Communications

During execution, communication activities included:

- Hospital Administrators: Monthly meetings highlighted project progress and budget status.

- Doctors and Nurses:

- IT Staff:

- Regulatory Authorities:

(c) Monitoring Communications

The project manager evaluated communication effectiveness by tracking: