## Slide 1: Software Quality Assurance Plan and Project Plan
Course Instructor
Sobia Usman

## Slide 2: IEEE Definition of SQA
1.Planned & systematic pattern of all actions necessary to provide adequate confidence that an item/product conforms to established technical requirements.
2. Set of activities designed to evaluate the process by which products are developed.

## Slide 3: Project Plan
The project plan deals with the activities and tasks to be performed by the project team throughout the project’s life cycle, namely, during the development and operation stages.
Probably, two of the most important elements of the proj­ect plan are the activities schedule and the resource estimates for each activity.
The two plans are tightly connected, and need to be coordinated.

## Slide 4: Project Plan
A great part of the SQAP activities has to be coordinated with the relevant project plan activities.
In other words, each project plan needs to be coordinated with the relevant part/s of the SQAP.
Moreover, the coordination continues in the execu­tion stage, when both plans are updated according to project progress and change requests are performed.

## Slide 5: Elements of Development Plan
1. Project products
2. Control methods
3. Project staff organization
4. Project interfaces
5. Development risks
6. Mapping of development process
7. Estimating development resources

## Slide 6: Elements of Development Plan
8. Project milestones
9. Project cost estimates
10. Project methodology and development tools
11. Software development standards and procedures
12. Development facilities
13. Required documentation control
14. Security including virus protection

## Slide 7: Building SQA Plan
Given the objectives of the QA plan, it should include activities to assure the product meets quality objectives and activities to assure the development process follows your internal system development process.

## Slide 8: Quality Goals
The term “quality goals” refers to the developed software system’s sub­stantive quality requirements.
“Quantitative measures are usually pre­ferred to qualitative measures when choosing quality goals because they provide the developer with more objective assessments of software per­formance during the development process and system testing.

## Slide 9: Example
Quality goals have to be determined for a help desk system (HDS) that is planned to serve an electrical appliance manufacturer. The HDS is intended to operate 100 hours per week.
The software quality assurance team was requested to prepare a list of quantitative quality goals appro­priate for the following qualitative requirements:

## Slide 10: Example

## Slide 11: Major Sections of the SQAP
Purpose
Reference Documents
Management
Documents
Standard, practices, conventions, &
Metrics
6 Review & Audits
7 Risk Management

## Slide 12: Major Sections of the SQAP (cont.)
8 Problem Reporting & corrective action
9 Tools, techniques & Methodologies
10 Supplier Control
11 Training
12 Records, Collection, Maintenance, & Retention

## Slide 13: 1. Purpose
Definition of the SW end-use
Definition of the criticality of the need for this SW solution
Block diagram of how it fits with other SW systems
Intended audience for the SQAP
Justification of the project

## Slide 14: Purpose (cont.)
Specific SW deliverables covered
Description of SDLC model used & its justification
List of specific COTS SW to be used & why?

## Slide 15: 2. Reference Documents
A complete list of all documents such as industry standards, text books used to develop SQAP
Org policies & procedure documents
Project documentation
Reason for listed documents used
List of SW deliverables covered by the SQAP that require additional, more vigorous, or more relaxed practices or procedures

## Slide 16: 3. Management
1) Organization: Depicts the Organization structure that influences & controls the SW quality
Organization chart showing all stake holders
Reporting & approval paths within the Organization
Conflict resolution process
Issue tracking mechanism
Change control board responsibilities

## Slide 18
2) Tasks:
Specific tasks to be performed in the SQA process, to include auditing, reporting & reviewing
Specific actions to be executed on the specific deliverable (RS,Fs,…)
Workflow diagram of the SQA activities for the specific project

## Slide 19
3) Responsibilities
Role & Responsibilities of all the members of the developments team must be shown

## Slide 20
Roles | Responsibilities
Contract Manager (CM) | is responsible for all the contractual and administrative matters with the ESTEC and he will be the primary point of contact of the ESTEC Contracts Officer.
Quality Manager (QM) | provides guidance to the Software Quality Assurance engineer in the implementation of the Quality Assurance activities. The QM shall analyze the Software Quality Assurance reports and it shall act in conformance to what is stated in the report. The QM is responsible to define and organize the audits according to the define procedures. The QM also approves the quality assurance plan performed by the SQA engineer. The QM may report to the higher management levels if it is not able to correct the nonconformances reported in the product assurance (PA) report.
Business Unit Manager (BUM) | is responsible a business areas within CSW and oversees the work performed by the project manager (PM).
Project Manager (PM) | is responsible to provide to the SQA engineer the necessary support and commitment to implement the quality assurance activities in the project. The Project Manager approves the Software Quality Assurance plan performed by the SQA engineer.
Software Quality Assurance Engineer (SQA) | is responsible to implement the Software Quality Assurance activities in the project according to what is defined in the quality assurance process [REF-2] and detailed in this plan. The SQA engineer is appointed and managed by the QM and periodically reports to the project manager and quality manager. The SQA must not have any other responsibility or tasks in the project.
Customer Quality Manager | is the person from the ESTEC responsible for the quality of the project.
Work Package Leaders | will guarantee the technical quality correctness over the work and will have direct reporting lines to the Project Manager. They are responsible for coordinating the activities of the technical team and harmonize actions and priorities, in relation to the project objectives and quality needs. The work package leaders elaborate and implement technical strategies related to meeting the requirements, risk mitigation or prevention of unexpected events.
Project Engineer (PE) | is responsible for the development of all tasks assigned to him. Guaranteeing all quality standards adopted for the project, and interacting directly with the Project Manager overseeing his work.

## Slide 21
Contains all deliverable documentation of the activities tracked by SQAP
PM Plan
SRS
Design Specs
Test Plans
Risk management plan
SW configuration management plan
User- deliverable documentation
4. Documentation

## Slide 22
Product-specific quality measures
Web page standard
Documentation standard
Logic structure standards
Coding standards
Naming Standards
Commentary standards
Testing standards & practices
All SQA products & process metrics (CMM, ISO,…IEEE)
5. Standard, Practices, Conventions & Metrics

## Slide 23
Standards
Documents – IEEE standard
Coding – Java 1.4.0 (commenting will follow Java Doc standards)
Testing – IEEE Standard for Software Test Documentation
Metrics
SLOC – source lines of code will be primarily used for measuring the size of the software
COCOMO I – cost estimation will be calculated based on COCOMO I model.

## Slide 24
List who will develop the Acceptance criteria, issues, resolution
How they will be resolved?
Acceptance Criteria

## Slide 25
Definition of the techniques of managerial reviews/audits to be conducted
Rules & procedures for the above
Minimum attendees required
Cross reference of the above to the project life cycle
6. Reviews, Audits, Inspections, Walkthrough

## Slide 26: SQA Reviews
PMP review
SRS
Design
Test plan
RM
CM
User-deliverable documentation
Physical audit for code & documentation internal consistency

## Slide 28: SQA Reviews (cont.)
In process audits for design to code consistently
Managerial reviews to asses process & procedure compliance
Postmortem review for lessons learned at projects end
Two resource person will perform a formal technical inspection on the architecture design document and provide a formal report. Also, each committee member will review the produced documentation and make comments and suggestions during each presentation. Each milestone must be approved by each committee member to proceed to the next milestone. Each milestone is indicated by the presentation of each phase.

## Slide 29
Presentation I | at the end of phase I | project overview, software requirements, project plan, SQA plan and prototype demonstration
Presentation II | at the end of phase II | formal requirement specification, architecture design, test plan architecture prototype demonstration
Presentation III | at the end of phase III | component design, Assessment evaluation, project evaluation, result from formal technical inspection completed software demonstration

## Slide 30
Cross reference to be SQAP is in those specific risk areas that are mitigated through the use of the SQAP.
SQA review cycle with reference on mitigation
SQAP risk reporting over & above those in the RM plan.
7. Risk Management

## Slide 31
Cross reference the risk & responsibilities to their relationship to problem solving & resolution
Describe issues tracking process
Describe problem reporting process
Cross reference how these process interact with CM process
8. Problem Reporting & Corrective Action
The PMO is responsible for taking action to resolve issues and solve problems identified by the project team. Issues will arise from reviews of delivered documentation, the build process, installations, testing and/or usability reviews. The PMO is responsible for ensuring these actions take place as per agreed upon rules, and to ensure appropriate follow-up and resolution occurs for action items.

## Slide 32
List all tools that are used for SQA on this project
List who is responsible for managing the tools
Describe process for securing tool licenses.
Define all SQA specific tools/methodologies
Provide ROI on the use of these techs/methodologies
9. Tools, Techniques & Methodologies

## Slide 35
All COTS applications SW included in the final project
All COTS applications products used
All COTS application development tools used to built
All COTS databse products used
Specific QAP for each piece of COTS SW used
Plan for ensuring the work product quality of contracts on the project team.
10. Supplier Control

## Slide 36
List all SQA training required
11. Training

## Slide 37
Location of server file system maintaining all the project records
Backup schedule
Recovery instructions
Retention period for quality records
12. Records Collection Maintenance & Retention