CSE494 – Software Project Management

Name: Mr. Aoun Haider, M Talha Shafique

ID: FA21-BSE-133, FA21-BSE-152

Assignment: 02

Submitted to: Ms. Humaira Afzal

CLO: <3>; Bloom Taxonomy Level: <Understanding>

- Explain the role of quality assurance in managing software development projects. How did FastTrack Solutions improve their quality assurance activities to mitigate the problems they were facing?

Answer:

FastTrack Solutions experienced a bumpy start due to undefined quality standards and unorganized QA practices. They switched to charging the Manage Quality (QA) process, went all in on prevention and embraced QA as part of every project’s lifecycle. Nice… Btw, here is how they bettered their QA Activities:

- Define Quality Standards: FastTrack outlined benchmarks in such areas of performance, UI/UX design and other quality attributes. This was how we got team members to pretty much believe that they knew what “quality” meant.

- Implementation Testing Protocols: They brought in elaborate testing protocols like unit tests, integration tests and performance tests. Rather than at the end, these tests were integrated into different phases of SDLC. Instead of just at the end, these were integrated during different phases of the Software Development Lifecycle (SDLC).

- Assigning Roles and Responsibilities: FastTrack identified the role that was accountable for each quality activity, ensuring clarity and ongoing oversight. We did a good job identifying the key roles for who is responsible for what quality duties and so on very clearly through scrum, ensuring accountability.

- Cost-Benefit Analysis for QA: By understanding the Cost of Quality (COQ), they recognized that upfront investment in prevention and appraisal activities would significantly reduce the costs related to internal and external failures.

- Adopting Quality Assurance Techniques:

- Regular Process Audits ensured that processes were being followed as per the quality plan.

- Root Cause Analysis was conducted for each defect to prevent recurrence.

- Benchmarking allowed them to compare their product’s performance against industry standards.

- Continuous Improvement was encouraged, fostering a culture of learning and adaptation based on lessons learned and feedback loops.

- Describe the Cost of Quality (COQ) and its components, using examples from the FastTrack case study to illustrate prevention, appraisal, internal failure, and external failure costs.

The Cost of Quality (COQ) refers to the total cost of ensuring good quality as well as the costs associated with poor quality. COQ is categorized into four components: Prevention Costs, Appraisal Costs, Internal Failure Costs, and External Failure Costs.

- Prevention Costs: These are costs incurred to prevent defects from occurring in the first place. Prevention activities include staff training, process improvements, and proactive planning.

  - Example: FastTrack invested $10,000 in training developers on quality coding standards. This training ensured that developers were aware of the best practices, reducing the likelihood of coding errors later in the project.

- Appraisal Costs: These are costs related to evaluating and measuring the quality of the product. Appraisal activities include testing, audits, and inspections.

  - Example: The company spent $8,000 on continuous testing and code reviews during the development process. This early and ongoing testing allowed them to catch defects earlier, reducing the need for costly fixes later.

- Internal Failure Costs: Internal failure costs are incurred when defects are found before the product is delivered to the client. These costs include rework, scrapping faulty code, and delayed schedules.

  - Example: FastTrack spent $20,000 on rework to fix bugs that were identified during the testing phases. If prevention and appraisal activities had been more thorough, these internal failures could have been minimized.

- External Failure Costs: These are costs incurred when defects are found after the product has been delivered to the client. External failures typically include customer complaints, repairs, or product recalls.

  - Example from FastTrack: After delivering the product, client feedback revealed performance and UI/UX issues, leading to $30,000 in costs to fix these post-delivery bugs. Had the quality been assured earlier, these external failure costs would have been lower.

Summary of COQ Components:

- Prevention Costs (e.g., developer training) help avoid defects before they occur.

- Appraisal Costs (e.g., early testing) help detect defects before delivery.

- Internal Failure Costs (e.g., rework) occur when defects are found before delivery.

- External Failure Costs (e.g., fixing client-reported bugs) occur when defects are found after delivery.