COMSATS University Islamabad, Lahore Campus

# QUIZ-4 – FALL 2024

| Course Title: | Software Project Management |  |  |  |  | Course Code: |  | CSE494 |  | Credit Hours: | 3(2,1) |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Course instructor/s: | Humaira Afzal |  |  |  | Program Name: |  |  | BS Software Engineering |  |  |  |
| Semester: | 7th | Batch: | FA21-BSE | Section: | A |  |  | Date: | 10-12-2024 |  |  |
| Time Allowed: | 30 Minutes |  |  |  | Maximum Marks: |  |  |  | 15 |  |  |
| Student’s Name: |  |  |  |  | Reg. No. |  |  |  |  |  |  |

# Solution

- Explain how the Agile principle of "responding to change over following a plan" could be applied in managing the evolving requirements of the SwiftCargo project.
Solution:

- The team can use backlog refinement to prioritize evolving requirements and ensure that the most critical features are developed first.

- By embracing an iterative approach, the team delivers working software at regular intervals, allowing SwiftCargo to provide feedback and adjust requirements based on real-time needs.

- Discuss the role of the Product Owner in ensuring the success of the SwiftCargo application development.
Solution:

- The Product Owner represents SwiftCargo’s business interests and ensures that the project aligns with organizational goals.

- Their role includes maintaining and prioritizing the product backlog, communicating clear requirements, and participating in sprint reviews to provide timely feedback.

- In the context of the SwiftCargo project, explain how Agile practices can help the team handle the dependency on the third-party GPS service.
Solution:

- Agile’s iterative development allows the team to isolate GPS-related features in separate sprints or Kanban workflows, minimizing the impact of delays.

- Continuous integration can ensure that updates to GPS service integration are tested immediately to identify and resolve issues quickly.

- Agile retrospectives provide a platform to assess and adapt the approach to GPS dependencies after each sprint or milestone.